Multiple Answers may be correct.

1. Project Charter is created and signed by……
2. Project Manager
3. **Project Sponsor**
4. project Team
5. Customer
6. Which of these is/are part of Project Management Plan?
7. Process Tailoring
8. Process Detailing
9. Baseline
10. Project Schedule
11. Project Life Cycle
12. Project Thresholds
13. None
14. **All**
15. Project Boundary is defined in?
16. **Project charter**
17. Scope Management Plan
18. Work Breakdown Structure (WBS)
19. Product Design
20. Risk Identification is responsibility of (chose one)?
21. Team Members
22. Project Manager
23. **Project Team**
24. Project Management Team
25. Project Sponsor
26. Risk Management Plan does not contain?
27. **Risk Management Strategies**
28. Risk Management Framework
29. Responsibilities of People to implement Risk Management Framework
30. Risk Appetite of stakeholders
31. Risk may be positive?
32. Yes
33. No
34. **Depends upon situation**
35. Risk is always negative
36. Procurement Management Plan
37. Schedule Management Plan includes?
38. Schedule baseline
39. **Schedule Thresholds**
40. **Estimator Team**
41. **Estimation Process**
42. **Schedule Control Process**
43. Which of these is/are not part of 7 basic quality tool?
44. **Quality Function Deployment**
45. Check Sheet
46. Pareto Chart
47. Histogram
48. Scatted Diagram
49. **Value Chain Analysis**
50. Who create human resource management plan?
51. HR Manager
52. **Project Manager**
53. Program Manager
54. Senior Management
55. How to engage stakeholder is part of….
56. Communication Plan
57. Stakeholder Register
58. **Stakeholder Management Plan**
59. Organizational Stakeholder Management Guidelines
60. When should you estimate your project (choose best answer)?
61. During Proposal
62. During Planning
63. During Project Initiation
64. **Throughout Project Lifecyle whenever there is need**
65. Change request and scope creep both are
66. Same thing
67. **No, they are not same**
68. Scope creep means giving extra to customer
69. Change request means customer must pay for it
70. When do you document assumption and risk?
71. **At the start of project**
72. **During planning**
73. **During execution**
74. **During proposal**
75. Earned value in project is NOT
76. **Money spent on project**
77. **Money planned to be spend on project**
78. Value of the worked to be delivered
79. **Status of work**

15. Which is true for communication requirement analysis

1. Should be performed by project team
2. **Should be done by project manager**
3. **Analyzing value and cost of communication**
4. **Should be done throughout project lifecycle**
5. **Should be done during planning**

Date:

Your Name

Correct Score

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Name | Department | I/E | Location | Favoring  Against  Neutral | Needed  Position | Contact Details | Manager Details | Personal Info | Engagement Plan |
| 1 |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |

1

2

3

4

5

6

7

8

9

10

1

2

3

4

5

6

7

8

9

10

1. Project purpose or justification
2. Measurable project objectives and related success criteria
3. High – Level Requirements/Deliverables
4. High – Level Project description
5. High – Level Risks, Assumptions, Dependencies, Constraints
6. Summary milestone schedule
7. Summary Budget
8. Project approval requirements
9. Assigned project manager, responsibility, and authority level
10. Name and authority of the sponsor or other person(s) authorizing the project charter
11. Project Start date

# List of Key Stakeholders

Name Department

1

2

3

4

5

# Project Success Criteria

# Parameters Formula Value

1

2

3

4

5

6

7

8

9

10

# Product Acceptance Criteria

1

2

3

# Product Success Criteria

1

2

3

4

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risk# | Name | Probability | Impact | Exposure | Urgency | Reporter | Reporting  Date | Owner | Status | Response Plan | Contingency Plan |
| 1 |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |  |

1

2

3

4

5

6

7

8

9

10

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Name | Formula | Benchmark | Owner | Purpose |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |