## Slide 1
Project Management Training
Tagros Chemicals
Hari Prasad Thapliyal
PMP, PMI-ACP, CSM, MBA, MCA, PGDOM, PGDFM, CIC, PRINCE2-Practitioner
PMO Architect & Project Management Evangelist
Vedavit Project Solutions
Cell: +91-95-3599-9336
Email: hari.Prasad@vedavit-ps.com
Website: www.pmlogy.com
'PMI-ACP', 'PMI', PMP, and 'ACP' are a registered marks of the Project Management Institute, Inc.

## Slide 2: Themes
Day 1 : General Understanding
Day 2 : Project Planning
Day 3 : Project Execution
Day 4 : Project Governance
Day 5 : Closing

## Slide 3: Project Execution
Direct and Manage Project Work (DMPW)
Perform Quality Assurance (PQA)
Acquire Project Team (APT)
Develop Project Team (DPT)
Manage Project Team (MPT)
Manage Communications (MC)
Conduct Procurement (CoP)
Manage Stakeholder Engagement (MSE)

## Slide 4: Direct and Manage Project Work
Execute Project as per the Baselined Project Management Plan
Produce only those deliverables which are valued by customer
For any deviation use only “Approved” Change Requests
If work is not possible as per the baselined plan then team should make Project Manager aware about it. This is change request.
As a practice project manager should not make decision about deviation from baselined plan immediately.
Change request should be evaluated based on the urgency and then decision is either made by project change control board or Project Manager depending on impact and urgency.
Project work progress data, any issue, impediments should be captured on daily basis. Automate this step as much possible so that your get correct data
Coordinate project related dependencies between departments, agencies, consultants, experts, management and other stakeholders on daily basis.

## Slide 5: Tools/Technique for Direct & Manage Project Work
Meetings
Project Management Information Systems
Expert Judgment

## Slide 6: Perform Quality Assurance
A mechanism to determine that everybody including the project manager is following processes
Deviation from the plan is acceptable but deviation from the process is compliance issue and taken very seriously by management, regulators, customer etc.
Project manager should perform quality assurance for his team
External to project (Auditor) who has knowledge about audit process and project processes should perform regular audit. Project Manager should plan for this in his plan. A surprise audit asked by management, regulator or customer is also possible.
Auditors should identify area of improvement, provide recommendation, appreciate best practices, take best practices at organization level. (Change Request)
Auditors should make stakeholders aware about non-compliance
An auditor must use project’s project plan, project reports, quality report to perform the audit

## Slide 7: Tools/Techniques for Perform Quality Assurance
Process Analysis
Process Audits
Inspection
Cost Benefit Analysis
Cost of Quality (COQ)
Seven Basic Quality Tools
Benchmarking
Design of Experiments
Statistical Sampling
Flow charting
Additional Quality Planning Tools
Approved Change Requests Review
Meetings

## Slide 8: Acquire Project Team
Hire right people on right time and assign them the work as per their capability
Negotiate role, responsibilities, work time, position, compensation, reporting relationship, joining time, location of work and agree before you confirm any person in the project team
Interview every person you are taking on the project based on the level of expertise and skills expected for the project work

## Slide 9: Tools/Techniques for Acquire Project Team
Pre-assignment
Negotiation
Acquisition
Virtual Teams
Multi-criteria decision analysis

## Slide 10: Develop Project Team
In a project chemistry is more important than physics
Project is delivered by team not by individuals
Conduct trainings
Conduct team building activities
Define ground rules as a team
Develop binding between virtual teams
Evaluate continually that how team is maturing

## Slide 11: Tools/Techniques for Develop Project Team
Interpersonal Skills
Training
Team-building activities
Ground Rules
Co-location
Recognition and Rewards
Personnel Assessment Tools

## Slide 12: Manage Project Team
Do not monitor and control people. Be objective and manage your team using project objectives.
Appraise and provide feedback on regular basis
Identify improvement need of individuals and team (Change Request)
Maintain issue log of team conflicts and keep resolving it based of priority
Assign only those people for conflict management who have competency

## Slide 13: Tools/Techniques for Manage Project Team
Observation & Conversation
Project Performance Appraisals
Conflict Management
Interpersonal Skills

## Slide 14: Five Stages of Team development
Forming
Storming
Norming
Performing
Adjourning

## Slide 15: Type of Powers
Formal
Expert
Reward
Penalty
Referent

## Slide 16: Conflict Management

## Slide 17: Sources of conflict
Schedules
Project Priorities
Technical Issues
Personality Conflict
Cost
Scarce resources
Personal work styles
Administrative Procedures

## Slide 18: Characteristics of conflict
Conflict is team issue
Conflict is natural and forces a search for alternatives
Openness resolves conflict
Conflict resolution should focus on issues, not personalities
Conflict resolution should focus on the present not on the past

## Slide 19: Conflict Resolutions
        LOW OBJECTIVE ORIENTATION HIGH
HIGH
LOW
RELATIONSHIP
ORIENTATION
COMPROMISE
SMOOTHING
(ACCOMMODATING)
PROBLEM-SOLVING
(COLLABORATING)
FORCING
(COMPETING)
WITHDRAWAL
(AVOIDING)

## Slide 20: Motivational Theories

## Slide 21: Motivational Theories
Frederick Herzberg - Hygiene & Motivation Factors
Abraham Maslow - Hierarchy of Needs
Victor Vroom - Expectancy Theorem of Motivation
Oldham and Hackman - Job characteristics model
McGregor - Theory X & Y

## Slide 22: Frederick Herzberg - Hygiene & Motivation Factors
Hygiene Factors | Motivating Factors
Supervision Company policy and administrator Positive working Condition Interpersonal relations Job Security Status Compensation Personal life | Achievements Recognitions Work Itself Responsibility Advancement Possibility for growth
Present does not guarantee high productivity. Absence guarantee low productivity | Motivation will not work without Hygiene.

## Slide 23: Abraham Maslow - Hierarchy of Needs
Self Actualization
Esteem
Social
Safety
Physiological
Air, water, food, house, clothing
Security, stability, freedom from threat and physical harm
Love, affection, approval, friends, association
Accomplishment, Respect, Attention, Appreciation
Self fulfillment, growth, learning

## Slide 24: Victor Vroom - Expectancy Theorem of Motivation
The extent to which an individual is motivated…
Is the work important?
The level of expectation of their efforts will result in a desired outcome?
Will I be rewarded?
The expectation that good work will be rewarded
What is the value of the reward?
Attractiveness of the reward
Motivation will be high when all three factors are high

## Slide 25: Oldham and Hackman - Job characteristics model
Skill Variety – the number of job skills that the job holder has the opportunity to exercise
Task Identity – the degree to which your work and its result are identifiable as belonging to you
Task Significance – the degree to which your job has an influence on others
Autonomy – the discretion you have about the way that you do the job
Feedback – the information that you get back about the result of your work

## Slide 26: McGregor - Theory X & Y
Theory X | Theory Y
The average worker is inherently lazy and dislikes work so avoid whenever possible. Therefore needs supervisions To induce adequate effort, the supervisor must threaten punishment The average worker avoids increased responsibility and seeks to be directed | The average worker wants to be active and finds the satisfaction in his work. So they work better without continuous supervision Greatest results come from willing participation and this leads to self-directed towards goals without coercion and control The average worker seeks opportunity for personal improvement and self respect
Theory X relies on strict rules, performance incentives, rewards, threats to job security | Theory Y relies on worker participation in decision making, cordial manager-worker relationships, worker designed job methodology, worker individualism

## Slide 27: Key to Successful Team Management
Listens to subordinates to diagnose or solve problems
Sets goals and develops short- and long- range action plans
Gives directions about who is to do which tasks to what standards
Provides feedback on task performance
Rewards
Develops subordinates
Understanding that team is an Integral Unit of Organization
A team mission, objective, goals, strategy and role definition
A leader and an organizational support system
Managers responsive to needs of team members
Encourage participation and effective communication
Foster an atmosphere of trust among team members
Provide feedback effectively
A collective culture and style
Motivate team members with challenges & rewards

## Slide 28: Manage Communication
Send out all communication as per the plan
Identify any ad-hoc communication need and send out those communications
Minimize ad-hoc communications
Ensure the communications send out is available for future references
Ensure the communication is available only those who are authorize to use it.

## Slide 29: Tools/Techniques for Manage Communications
Communication Techniques
Communication Models
Communication Methods
Information Management Systems
Performance Reporting

## Slide 30: Conduct Procurement
Evaluate proposals received from suppliers
Ensure that they understand what you expect and when
Perform SWOT analysis for identified supplier
Understanding various contracting type and award contract

## Slide 31: Tools/Techniques – Conduct Procurement
Expert Judgment
Bidder conferences
Proposal evaluation techniques
Independent estimates
Advertising
Analytical techniques
Procurement Negotiation

## Slide 32: Manage Stakeholders Engagements
Engage relevant stakeholders are proper level as per the plan
Understand the issue which they are raising (Change Request)
Analyze these issue and address them appropriately or set the right expectations
While addressing issue keep change log with you.

## Slide 33: Tools/Techniques – Manage Stakeholders Engagements
Communication Methods
Interpersonal Skills
Management Skills

## Slide 34: Interpersonal Skills
Leadership
Team Building
Motivation
Communication
Influencing
Decision Making
Political & Cultural Awareness
Negotiation

## Slide 35: Management Skills
Presentation Skills
Negotiating Skills
Writing Skills
Public Speaking Skills

## Slide 36
Hari P Thapliyal,
PMP, PMI-ACP, MCITP, Princ2 Practitioner, CSM, MBA, MCA, CIC, PGDFM
PMO Architect & Project Management Evangelist
Profile: http://in.linkedin.com/in/harithapliyal
For content related queries please contact me via
hari.Prasad@vedavit-ps.com
This document is proprietary and confidential. It remains the property of Vedavit Project Solutions at all times. No part of this document may be used, reproduced, or transmitted in any form or by any means electronic, including photocopying and recording, for any purpose without express consent of Vedavit Project Solutions.