## Slide 1
Project Management Training
Tagros Chemicals
Hari Prasad Thapliyal
PMP, PMI-ACP, CSM, MBA, MCA, PGDOM, PGDFM, CIC, PRINCE2-Practitioner
PMO Architect & Project Management Evangelist
Vedavit Project Solutions
Cell: +91-95-3599-9336
Email: hari.Prasad@vedavit-ps.com
Website: www.pmlogy.com
'PMI-ACP', 'PMI', PMP, and 'ACP' are a registered marks of the Project Management Institute, Inc.

## Slide 2: Themes
Day 1 : General Understanding
Day 2 : Project Planning
Day 3 : Project Execution
Day 4 : Project Governance
Day 5 : Closing

## Slide 3: Closing
Close Project or Phase
Close Procurements
Professional Ethics
Microsoft Project 2013

## Slide 4: Close Project or Phase
Must be performed at the end of every phase or at project closure
This is the final step and formal step. No work is produced for the customer here, no testing no negotiation.
Prepare a handover report
Handover the final product to customer
Ensure all the agreement clauses are fulfilled. Close the contract.
Lessons learned exercise should be performed with team and lessons learned should be documented
Team should be informed and disbanded
Stakeholders should be communicated
Department should be communicated

## Slide 5: Close Procurements
Procurement may be closed
  Either all the items has been delivered or
  Product/Services not required
  Product/Services are not of good quality
Audit all procurements
Settle payments with supplier
Conduct lessons learned exercise for each procurement, document lessons learned and share with organization
Inform to your accounting and legal departments

## Slide 6: Professional Ethics

## Slide 7: Honesty
Honesty is our duty to understand the truth and act in a Truthful manner both in our communication and in our conduct
We earnestly seek to understand the truth
We are truthful in our communications and conduct and provide in timely manner
We make commitments and promises in good faith ( implied & explicit)
We do not engage on or condone behavior that is designated to deceive others
We do not engage in dishonest behavior with the intention of personal gain or at the expense of other.

## Slide 8: Responsibility
Responsibility is our duty to take ownership for the decisions we make or fail to make, the actions we take or fail to take & the consequences that result
Make decisions and take actions based on the BEST interests of society, Public safety and the environment
We accept those assignments that are consistent with our background, experience, skills and qualifications
We inform ourselves and uphold the policies, rules and regulations and laws that govern s our work, professional and volunteer activities
We report unethical or illegal conduct to appropriate management & if necessary to those affected by the conduct
We bring violations of this Code to the attention of the appropriate body for resolution. We only file ethics complaints when they are substantiated by facts.
Notes: PMP Preparation Processes
www.Compulinkgroup.com
8

## Slide 9: Respect
Respect is our duty to show a high regard for ourselves, others and the resources entrusted to us
We inform ourselves about norms and customs of others and avoid engaging in behaviors they might consider disrespectful
We listen to others points of view , seeking to understand them
We approach directly those persons with whom we have conflict
We conduct ourselves in a professional manner
We negotiate in good faith, do not exercise the power of our expertise or position to influence decisions

## Slide 10: Fairness
Fairness is our duty to make decisions and act impartially & Objectively. Our conduct must be free from competing self interest , Prejudice and favoritism.
We demonstrate transparency in decision making and constantly re-examine our impartiality .
We provide equal access to information to those authorized & equal opportunities to qualified candidates
We do not discriminate against others based on, but not limited to , Gender, Race, Age, Religion, Disability, Nationality or Sexual orientation.

## Slide 11: Fairness
Conflict of Interest:
We proactively and fully disclose any real or potential conflicts of interest to the appropriate stakeholders.
When we realize that we have a real or potential conflict of interest :
  We refrain from engaging in the decision making process or otherwise
  attempting to influence outcome s, unless or until we have made full
  disclosure to the affected stakeholders.
We do not hire or fire, reward or punish, or award or deny contracts based on personal considerations. Including but not limited to Favoritism, Nepotism, or Bribery.

## Slide 12: Ethics Quick Test
Texas Instruments “Ethics Quick Test” for making ethical decisions
Is the action legal?
Does it comply with your understanding of company values?
If you do it, will you feel bad?
How will it look in the newspaper?
If you know it is wrong, do not do it.
If you are not sure, ask.
Keep asking until you get an answer.
Notes: What are some examples of projects?

## Slide 13: Project Manager’s Oath of Professional Responsibility

## Slide 14: Professional Responsibility
Ensure individual integrity
Adhere to legal requirements and ethical standards
Protect Stakeholders
Share lessons learned and other relevant information
Build capabilities of colleagues
Advance project management professionalism
Improve competencies as project manager
Balance stakeholder interests in project
Respect cultural ethnic and personal differences
Ensure collaborative project management environment
Comply with all organizational rules and policies

## Slide 15: Professional Responsibility
Provide accurate and truthful representations in cost estimates
Provide accurate and truthful representations in project reports
Report violations of policies, procedures and code of ethics
Strive for fair resolutions
Satisfy competing needs and objectives
Interact with others in a professional manner
Be responsible for satisfying the complete scope and objectives of customer requirements
Maintain and respect confidential information

## Slide 16: Professional Responsibility
Ensure that a conflict of interest does not interfere with professional judgment
Disclose conflict of interest to customer
Disclose circumstances that could be construed as conflicts of interest
Refrain from offering or accepting inappropriate payments, gifts, or other forms of compensation
Adhere to all applicable laws or customs of the country where services are being provided
Respect intellectual property developed or owned by others
Act in a accurate, truthful and competent manner

## Slide 18: Microsoft Project 2013

## Slide 19
Hari P Thapliyal,
PMP, PMI-ACP, MCITP, Princ2 Practitioner, CSM, MBA, MCA, CIC, PGDFM
PMO Architect & Project Management Evangelist
Profile: http://in.linkedin.com/in/harithapliyal
For content related queries please contact me via
hari.Prasad@vedavit-ps.com
This document is proprietary and confidential. It remains the property of Vedavit Project Solutions at all times. No part of this document may be used, reproduced, or transmitted in any form or by any means electronic, including photocopying and recording, for any purpose without express consent of Vedavit Project Solutions.