## Slide 1: Enterprise Project Management Office (EPMO) Progress Briefing

## Slide 2: Agenda
Demo the work done
Discuss CEO dashboard
Anything Important for EPMO Implementation from your perspective

## Slide 3: Work Habit Improvement
Everyday morning people meet for 15 min share the progress of previous day work, today’s plan and impediments and help need from other department or management
At the start of week each department with the help of project managers plan their weekly work & put all the task cards on the Kanban board
Everyday work status is updated on the Kanban board
Impediments are owned (not assigned) and tracked to the resolution by owner with the help of PM
Project managers validate the progress from the field inspection and update the project progress on the daily basis
PMs & PMTs are punctual at least for daily standup

## Slide 4: Expectation Setting
All the projects are being tracked on Kanban board
Some of the project being tracked on Kanban board do not have production plan in the EPM system
Production plan for the post March work is being prepared with the help of productivity benchmark & activity template. This template is in WIP by mid of Feb production plan for some key projects will be developed using this benchmark & template
Some production plan are prepared with the help of production department but without template they may get revised
Estimation data and progress data on the plan is being refined. By the mid of feb it should be in sync with the reality.
Dashboard for PMO Head is in place (still some improvement may be needed). Two weekly meetings between PMs and PMO Head has happened and he is able to get what he wanted from the system

## Slide 5: Demo
Project Centre
Capacity Planning
Team Dashboard 2